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Revised invoice for construction of residential building  at  Perundurai,  Erode – 638052
Client name – Mr. Ravi Contractor: NVS Infra Rate for building:
Area of the ground floor	-	1762 sq.ft

Area of First floor	-	1731 sq.ft

Cost of two floors	-	1762 + 1731

-	3493 X 1600
-	₹ 55,88,800

Area of second floor	

      Cost for the headroom							    - 	11.5 X 11.5
										    -	132.5 X ₹ 1000
										    -	₹ 1,32,500
      Balcony area								    -	11.5 X 24
										    -	276 X ₹ 540 
										    -	₹ 149,040
     Brick Work In balcony area 							    -	35.5 X  11X 200
 										    -	₹ 35500
     
    Parapet wall for second floor							    -	58 X 1.5 X 200
  										    -	₹  17,400
	Total cost for second floor						    -	₹  3,33,940
  	
   


   Total payment received till date						    -	₹ 48,50,000
	(excluding grill payment)
					                            










Cost to be deducted

	Works/material
	Cost to be deducted

	Bathroom door
	₹ 10,000

	Bedroom door
	₹ 16,500

	Bathroom fittings
	₹ 40,000

	Grill work
Number of windows
7 x20 x200
	₹46,000

	North side wall Ground floor
Existing 7x16 = 112 sqft
Window 6x6=36
Total glass area = 76 sq ft x 200
Window               =36 x 400
	


₹15200
₹14400




	Southern side wall first floor
Existing 6x16 = 96 sqft
6x6=36
Total glass area = 60 sq ft x 200
Window               =36 x 400
	


₹12000
₹14400

	Thatti Fittings
	₹ 3,150

	Steps top open
	Equal to sidewall construction for the same

	Top floor open
	Expenses equal to fixing of ventilator
(sawing cost and carpenter labor cost for main door and first floor double door)


	Pipe
PVC pipes
inlet and outlet for tank
1.5"- 17 length
Bathroom must and waste water line
2.5",  4" - 12 length
CPVC Pipes for bathroom
24 length
(Pipe fittings to be deducted from bill)
	17X620 - ₹ 10,540
12X660 - ₹ 7,920
12X1005 - ₹ 12,060
24X380 - ₹ 9,120
Total  =        ₹ 39,640
Fiitings (apprx)          = ₹30,000


	Electrical and plumber labor
	₹ 1,39,720

	Switches
	₹ 58,000

	Tiles purchase
	-

	Grill cost
	350 x 125 = ₹ 43,750

	TOTAL
	₹ 4,82,760









Cost to be added


	Works/material
	Cost to be added

	Water tank on second floor
	₹ 90,000

	Additional Columns in ground floor, outside building and steel for       extension
	₹ 61,196

	Epoxy for bathroom walls and kitchen walls

	₹ 44,132

	Outer works masonry
	₹ 44,800

	Sump work
	₹ 30,480

	 Painter salary given
	₹ 87,800

	Steps wood difference and main door rate difference 
	-

	11' height 223' x 200
	44,600

	Wood work for steps
	      	Wood cost                        25,350
      Sawing                                 7,300
      Carpenter                          13,600 

	TOTAL
	₹ 4,49,258















Unit rate for above table,
	
1. Cost of tank	-		10,000 lit X 9

-		₹ 90,000

2. Additional columns in ground floor

Material

Concrete	-		186 Cft X 62

-		₹ 11,532

Steel	-		495.6 kg X 74

-		₹ 36,974
Labor

Centering	-		(45 X 250) + (72 X 20)
	
-		₹ 12,690

3.Epoxy for bathroom walls and kitchen walls

Material	-		₹ 21,500

Labor	-		1886 sq.ft X ₹ 12

-		₹ 22,632

4. Masonry labor for gate work, leveling, washing area, outer ramp area	-		28 shifts

-		₹ 44,800

5. Salary given for painter	-		₹ 87,800

Outside sump work 
Tank 1
Steel and centering labor	-		₹ 7200 + ₹ 3240

-		₹ 10,440


Masonry	-		₹ 11,200







Tank 2

Steel and centering labor	-		₹ 5600 + ₹ 3240

-	₹ 8840

Main door expenses form our side GF and FF,

Labor	-	₹ 7500 (₹ 200/sq.ft)

Lock fittings including tower bolt, hinges, handles and stoppers	-	₹ 6,000

Grill	-	₹ 2750 (25x110)


Steps granite cost from our side,

Granite	-	98 sq.ft x 160

-	₹ 15,680

Labor	-	₹ 3680 + ₹ 3900

-	₹ 7,580


Materials	-	₹ 4,500
     Total			    =           ₹ 27760	

Window fittings per thatti	-	₹ 350

Bedroom door and fittings cost	-	₹ 5500

Bathroom Door PVC	-	₹ 2500

Bathroom fittings per bathroom	-	₹ 10000

Cost per square feet area of window from our side excluding wood	-	₹ 45


Area of windows to be provided in rooms,

Hall 22 x 21	-	108 sq.ft

Kitchen 10 x 11	-	21 sq.ft

Bedroom 16 x 10	-	21 sq.ft





Total payment to be received

Total cost of the building 	-	₹ 59,22,740

Difference in cost to be added and deducted	-	- ₹ 33,502

Total	-	₹ 58,89,238

Amount received as cash 	-	₹ 48,50,000

Balance 	-	₹ 10,39,238	
     (Tiles cost to be deducted apprx ₹ 3,00,000)



.





























































good afternoon to one and all,

i am very happy to welcome our beloved brother Thiru. Rajendran sir for this auspicious function. i am also very happy to 

welcome 1. 2. 3. for this function. 

 today is a special day for our hostel students. with god's blessing our guests are going to address few topics which are very 

useful to your life.  you have to follow the ethics and also simple rules to improve your life . our future is based on our 

discipline. follow the advice  and enhance your life style.

 thank you.
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